# Waze Proposal

## Overview:

Waze seeks to developing a churn prediction model which will help prevent churn, improve user retention, and grow Waze’s business

| Milestone | Tasks | Deliverables/Reports | Relevant Stakeholder (Optional Activity) |
| --- | --- | --- | --- |
| 1 | Establish structure for project workflow (PACE) Plan | - Define the workflow and assignment to relevant professionals | Sylvester Esperanza - Senior Project Manager |
| 1a | Write a project proposal Plan | Showing the workflow breakdown | Sylvester Esperanza - Senior Project Manager |
| 2 | Begin exploring the data Analyze | - Data files ready for EDA | Allwell -Junior data analyst |
| 2a | Data exploration and cleaning Analyze | Understanding the structure of the data/cleaning | Chidi Ga - Senior Data Analyst |
| 3 | Visualization building Plan and Analyze | - EDA report - Tableau dashboard/visualizations | Allwell -Junior data analyst |
| 3a | Compute descriptive statistics Analyze and Construct | - Analyzing and Testing the dataset | Allwell -Junior data analyst |
| 4 | Conduct hypothesis testing Analyze | - Analysis of testing results between two important variables | Allwell -Junior data analyst |
| 4a | Build a machine learning model Construct and Analyze | Model Build up | Chidi Ga - Senior Data Analyst |
| 5 | Build a regression model Construct and Analyze | Model Build up | Chidi Ga - Senior Data Analyst |
| 5a | Evaluate the model Construct | - Determine the success of the model | Chidi Ga - Senior Data Analyst |
| 6 | Compile summary information about the data Execute | - Final model | May Santner - Data Analysis Manager Harriet Hadzic - Director of Data Analysis |
| 6a | Communicate final insights with stakeholders Execute | - Report to all stakeholders | Harriet Hadzic - Director of Data Analysis |